September 26, 2025

Two Eight West minutes

In attendance Josh Waymire,  Richard Eitel, Bill Stephens, Jodi Taylor

Julie Riggens (interior designer), Heather Know

Josh called the meeting to order at 10:00 and then turned the meeting over to Julie Riggens and her associate who presented the ideas they had created for the lobbies and floors for upgrading the public  spaces of Two Eight West.   They presented two drawings for each lobby.  The group discussed the ideas.  The drawing with the accent wall was of more interest to the board members,  The board did not like the electric fireplace drawings but seemed to like the accent wall as a future project.  Julie then showed the group 5 samples of tile she thought would look good in the lobbies and hallways.

After Julie and her associate left, the board looked over the tile samples she presented and the sample we had already been considering.  The consensus was that the Tile sample, (the one we had already been thinking) about, Lafaenza Ceramica OR CR 60 RM, was the groups choice.  By our agreed upon process, the group needed to pick the tile we wanted to use before we could go to the next step of choosing a contractor because some of the contractors we had been talking to said they could not give us a bid without knowing what tile we were using.

Jodi and bill went over the process they had developed for picking a contractor. (asking for a bid, filling out a questionnaire, talking to two references, looking at some of their work,  other relevant details).

The meeting was adjourned at 11:15